# Predictive Maintenance Project Plan (8-Week Timeline)

# Project Timeline

Duration: January 2023 – March 2023

Total Duration: 8 Weeks

Project Type: Independent Data Science Project

# Week 1 – Project Setup

Create GitHub repository and folder structure

Design project documentation layout

Set up virtual environment and requirements.txt

# Week 2 – Data Simulation

Develop IoT sensor simulation logic

Generate 12 months of hourly sensor readings

Simulate machine failures with drift patterns

Save sensor_readings.csv and failures.csv

# Week 3 – Azure SQL Integration

Create Azure SQL database

Create sensor_readings and failures tables

Upload simulated data to Azure SQL

Verify connection using pyodbc/sqlalchemy

# Week 4 – Feature Engineering

Load data from Azure SQL

Generate rolling windows (6h, 12h, 24h)

Create trend features (deltas)

Create y_failure_72h target label

# Week 5 – Exploratory Data Analysis

Visualize sensor distributions

Analyze pre-failure drift

Generate heatmaps, boxplots, and correlation charts

Document insights

# Week 6 – Model Training

Train Logistic Regression baseline

Train Random Forest & Gradient Boosting

Handle class imbalance

Hyperparameter tuning

# Week 7 – Model Evaluation

Generate ROC curve and confusion matrix

Analyze precision, recall, F1-score

Assess feature importance

Finalize best model and save model.pkl

# Week 8 – Documentation & Publication

Write full README.md

Add diagrams and figures

Upload project plan to /docs/

Polish GitHub repository

Publish final version

# Status Tracker

Week 1 – Setup .................... [ ]

Week 2 – Simulation ............... [ ]

Week 3 – Azure SQL ................ [ ]

Week 4 – Feature Engineering ...... [ ]

Week 5 – EDA ...................... [ ]

Week 6 – Model Training ........... [ ]

Week 7 – Evaluation ............... [ ]

Week 8 – Documentation ............ [ ]